## Slide 1: 3.2 HFOSS Process and Tools: Coordination and Control

## Slide 2: Overview
High-level coordination and communication
  Release Cycle
  Roadmap
Low-level coordination and communication
  Upstream vs. Downstream
  Upstreaming
  Development Process

## Slide 3: Release Cycle
Defines phases of development
Provides a schedule (deadlines!)
Ex: submit-review-publish
  Papers due 9/1/2013
  Reviews due 10/1/2013
  Notifications on 10/14/2013
  Revised copies and copyright waivers due 11/1/2013
Ex: https://live.gnome.org/Schedule

## Slide 4: Roadmap
Breaks down effort into high-level tasks
  E.g., Port to Python 3.
May provide
  Deadlines
  Status (e.g., done, not-done, stuck, abandoned)
  Assignment (e.g., Alice, Bob, Team Geronimo)
Usually controlled by project-leads/package-maintainers/etc.
Example: https://live.gnome.org/Gedit/RoadMap

## Slide 5: Up/downstream

## Slide 6: Upstreaming
Getting your changes included in a node along the distribution stream (preferably the source).
“Everybody upstreams, you idiot. You don’t stand there like a [!@#$%&*]!” http://youtu.be/uQajOZvQpoQ

## Slide 7: Development Process - 1
Select a bug or feature to work on
  Consult community
    Bug Tracker
    IRC, listserv
  Higher demand = more support
Code until stuck (or done)
  Track your work (use VC – branches are free)
  Blog as you go (you’ll want this later)

## Slide 8: Development Process - 2
Ask community for help
  Reproduction instructions
    Where are you?
    What have you done?
    How can someone else get to the same place?
    Why should someone care?
  Visibility
    In an open ticket links to: Patchfile, Blog, VC, pastebin, screen shots/casts, live sandbox, wiki with HOWTO reproduce, listserv archives, IRC logs

## Slide 9: Development Process - 3
You and the community continue to do the above until you have something working.
Submit patch upstream

## Slide 10: Summary
High-level C&C
  Release cycle (wiki, website, project management tool)
  Roadmap (wiki, website, project management tool)
Low-level C&C
  Development Process (Pastebin, Wiki, Blog, Sandbox, Repo branch, IRC logs, emails, Tracker)